## Slide 1: HAND Construction & Design Discussion Group
May 17, 2018 12:00 PM – 2:00 PM
Speakers: Mel Thompson, Principal, Grimm and Parker Architecture, Inc. Robert Hooten, President, CBP Constructors, LLC

## Slide 2: About the Speakers
Mel Thompson, Principal, Grimm and Parker Architecture, Inc.
Mel brings 25+ years of experience to our Residential & Urban Design studio, leading teams to effective solutions for our developer clients and the communities in which they work. Having delivered more than 50 residential projects, Mel has a deep understanding of the full array of products from mixed-use market-rate to affordable, workforce and senior housing, as well as low-income housing tax credits. He is an expert at master planning – managing the demands of the marketplace while ensuring community goals and regulatory constraints are accommodated. He follows-up on planning with expert design, configuring efficient and dynamic site and building plans. In addition to planning and concept development Mel is an expert at documentation and execution, working with owners and contractors to deliver on schedules and budgets.
Mel’s design leadership has guided G+P to win over 20 design awards, including recognition from the American Institute of Architects, United States Green Building Council, the National Association of Home Builders, Affordable Housing Coalition, the Housing Association of Nonprofit Developers and the Governor of Maryland’s Smart Growth Awards program. Mel is an active Board Member and Board Chair of Housing Initiative Partnership (HIP), a non-profit housing developer based in Prince George’s County.

## Slide 3
Grimm + Parker - Victory Square

## Slide 4
Grimm + Parker - Justice Park

## Slide 5: About the Speakers
Robert Hooten, President, CBP
Robert has a Bachelor of Science in Construction Management from East Carolina University. He has served as President since he founded CBP in 2014. He has led design-build teams to rehabilitate approximately 2,000 residential apartment units throughout Maryland, Washington, DC and New Jersey in the last 10 years, most were Low Income Housing Tax Credit (LIHTC) projects, and has 20 years of experience in design build general contracting.
Robert holds a Class A general contractors license in Maryland, DC, Virginia, Delaware, Pennsylvania, and New Jersey.
Robert understands how to manage and reduce risk, execute projects, be conscious of clients’ budgets and pricing contracts, and works to serve our client cash flow.

## Slide 6
CBP - Carroll Manor

## Slide 7
CBP - Atlantic City Townehouse

## Slide 8: Agenda
Introduction of all attendees
Discussion of common challenges
Characteristics of successful projects and teams
Defining relationships
Managing and reducing risk
Defining expectations of team members
Lessons Learned
Questions and Answers

## Slide 9: Introduction
Go around the room and take a few seconds to introduce yourself, your company, and briefly talk about your responsibilities.

## Slide 10: Common Challenges in the DMV
Contractor price holding throughout preconstruction and construction
Material price increases
Land values
Politics and jurisdictions - friendly or not friendly to development or redevelopment

## Slide 11: Characteristics of Successful Projects & Teams
Effective communication
  Meeting weekly during pre-construction
  Constructability/staying in touch regarding budget, scope, and all changes
Defining expectations
  Articulate end goals for each team member (developer, architect, contractor)
Meeting at least bi-weekly during construction
Leadership
Common goals
Teamwork
Tracking data and info for future success
  Making and documenting decisions along the way
  Who is responsible for documenting? How is everything documented? How is it distributed to everyone?

## Slide 12: Defining Relationships
Looking at the project from all directions
Responsibilities and communication

## Slide 13: Managing and Reducing Risk
Risk
  Cash flow
  Tenant relocation
  Unit acceptance
  Delivery dates
Different types of projects each bring their own challenges
  New construction
  Renovation
  Tenant in place renovations
Ongoing maintenance costs
Clarity brings with it better numbers – costs increase with lack of clarity

## Slide 14: Defining Expectations of the Team Members
Development schedules
Pre-Construction and post construction
  Clarity on tax credits, allowances, clarifications, and exclusions while project still in pre-preconstruction phase
Setting up key milestones throughout the projects
Managing the time and money of all involved
  CA Process flow
Speaking openly about issues and resolution of issues
Who is the decision maker for each team?
Leaders take responsibility, delegate, and resolve

## Slide 15: Lessons Learned
Communication is key
Defining the pre-construction/development, construction and post construction schedules
Defining the responsibility for and response times of communication between each party
Make commitments and follow through with those commitments
Owners giving architects enough money to properly respond during pre-construction and CA work
Prioritize issues

## Slide 16: Questions and Answers